# TopDog Remediation Plan

Comprehensive Plan to Address All Code Review Issues

January 15, 2026

## Executive Timeline

| Phase | Focus | Duration | Status |
| --- | --- | --- | --- |
| Phase 1 | Critical Security Fixes | Days 1-3 | BLOCKING |
| Phase 2 | Payment & Data Integrity | Days 4-7 | HIGH |
| Phase 3 | Draft Room & Real-Time | Days 8-14 | MEDIUM |
| Phase 4 | Performance & Polish | Days 15-21 | LOW |

Total Estimated Time: 3 weeks (15-21 working days)

Minimum for Soft Launch: Phase 1 + Phase 2 (7 days)

# Phase 1: Critical Security Fixes (Days 1-3)

These issues must be resolved before ANY production use. Each represents an immediate security or financial risk.

## Task 1.1: Rotate All Exposed Secrets

| Priority | CRITICAL - Do First |
| --- | --- |
| Estimated Time | 2-4 hours |
| Owner | DevOps / Lead Developer |
| Risk if Skipped | Attackers can charge Stripe, use Azure API, access Firebase |

### Steps:

- Stripe Dashboard: Rotate API keys (Settings → API Keys → Roll Key)

- Azure Portal: Regenerate Computer Vision API key

- SportsDataIO: Generate new API key in dashboard

- Sentry: Rotate DSN (Project Settings → Client Keys)

- Update Vercel environment variables with new keys

- Update any CI/CD secrets (GitHub Actions)

- Remove .env.local from git history:

git filter-branch --force --index-filter 'git rm --cached --ignore-unmatch .env.local' HEAD

- Verify .env.local is in .gitignore (already is)

- Deploy and verify all services still work

### Verification:

- Old Stripe keys return 401 errors

- Application functions with new keys

- git log --all -- .env.local returns empty

## Task 1.2: Remove Debug Telemetry

| Priority | CRITICAL |
| --- | --- |
| Estimated Time | 1 hour |
| Files | useMyTeamsFirebase.ts, pages/api/paystack/transfer/initiate.ts |

### Steps:

- Search for all instances:

grep -r '127.0.0.1:7242' --include='*.ts' --include='*.tsx' --include='*.js'

- Remove all fetch() calls to 127.0.0.1:7242

- Remove the UUID endpoint reference: 2aaead3f-67a7-4f92-b03f-ef7a26e0239e

- Verify no other localhost debugging endpoints exist

### Files to Edit:

- lib/hooks/useMyTeamsFirebase.ts - lines 191, 202, 206, 211, 218

- pages/api/paystack/transfer/initiate.ts - lines 393, 416, 432, 445

## Task 1.3: Fix Firestore Security Rules

| Priority | CRITICAL |
| --- | --- |
| Estimated Time | 2-4 hours |
| File | firestore.rules |

### Current Problem:

// Line 30 - WRONG: Any authenticated user can read ANY user's data

allow read: if isAuthenticated();

### Fix:

// Line 30 - CORRECT: Users can only read their own data

allow read: if isOwner(userId) || isAdmin();

### Additional Rules to Fix:

- users/{userId} - Change read rule to isOwner(userId)

- teams/{teamId} - Add owner check: resource.data.userId == request.auth.uid

- draftRooms/{roomId} - Restrict read to participants only

- username_index - Keep public for availability checks (OK)

- vip_reservations - Restrict to admins only

### Deployment:

firebase deploy --only firestore:rules

### Verification:

- Test that User A cannot read User B's profile

- Test that User A can still read their own profile

- Test that admins can still access all data

## Task 1.4: Fix Dev Token Bypass

| Priority | CRITICAL |
| --- | --- |
| Estimated Time | 1-2 hours |
| Files | lib/adminAuth.ts, lib/adminAuth.js, lib/apiAuth.js |

### Current Problem:

// Hardcoded token that could be exploited

if (token === 'dev-admin-token') { ... }

### Fix Options:

Option A (Recommended): Remove dev token entirely in production build

// Only allow in development, never in production

if (process.env.NODE_ENV === 'development' && process.env.DEV_ADMIN_TOKEN) {

if (token === process.env.DEV_ADMIN_TOKEN) { return { isAdmin: true, ... }; }

}

Option B: Generate random dev token at startup

const DEV_TOKEN = process.env.NODE_ENV === 'development' ? crypto.randomUUID() : null;

console.log('Dev admin token:', DEV_TOKEN); // Only visible in dev logs

## Task 1.5: Fix CORS Wildcard Fallback

| Priority | CRITICAL |
| --- | --- |
| Estimated Time | 1 hour |
| File | pages/api/analytics.js |

### Current Problem (lines 121-136):

if (origin && allowedOrigins.includes(origin)) {

res.setHeader('Access-Control-Allow-Origin', origin);

} else {

res.setHeader('Access-Control-Allow-Origin', '*'); // VULNERABLE

}

### Fix:

if (origin && allowedOrigins.includes(origin)) {

res.setHeader('Access-Control-Allow-Origin', origin);

res.setHeader('Access-Control-Allow-Credentials', 'true');

} else {

// Reject unknown origins instead of allowing all

return res.status(403).json({ error: 'Origin not allowed' });

}

# Phase 2: Payment & Data Integrity (Days 4-7)

These issues affect financial transactions and data consistency. Must be fixed before handling real money.

## Task 2.1: Implement Atomic Balance Updates

| Priority | CRITICAL - Financial Risk |
| --- | --- |
| Estimated Time | 4-8 hours |
| File | lib/stripe/stripeService.ts |

### Current Problem (lines 972-1011):

// NON-ATOMIC: Read-then-write allows race conditions

const userDoc = await getDoc(userRef);

const currentBalance = userDoc.data().balance;

const newBalance = currentBalance + amount;

await setDoc(userRef, { balance: newBalance }, { merge: true });

### Fix - Use Firestore Transaction:

import { runTransaction } from 'firebase/firestore';

export async function updateUserBalance(

userId: string,

amountCents: number,

operation: 'add' | 'subtract'

): Promise<number> {

const db = getDb();

const userRef = doc(db, 'users', userId);

return await runTransaction(db, async (transaction) => {

const userDoc = await transaction.get(userRef);

if (!userDoc.exists()) {

throw new Error('User not found');

}

const currentBalance = userDoc.data().balance || 0;

const amountDollars = amountCents / 100;

const newBalance = operation === 'add'

? currentBalance + amountDollars

: currentBalance - amountDollars;

if (newBalance < 0) {

throw new Error('Insufficient balance');

}

transaction.update(userRef, {

balance: newBalance,

lastBalanceUpdate: serverTimestamp(),

});

return newBalance;

});

}

### Files to Update:

- lib/stripe/stripeService.ts - updateUserBalance function

- lib/paystack/paystackService.ts - balance update logic

- lib/paymongo/paymongoService.ts - balance update logic

- lib/xendit/xenditService.ts - balance update logic

- pages/api/stripe/webhook.ts - handleTransferCreated

- pages/api/stripe/connect/payout.ts - balance check

## Task 2.2: Fix Paystack Timing Attack

| Priority | CRITICAL |
| --- | --- |
| Estimated Time | 1-2 hours |
| File | lib/paystack/paystackService.ts |

### Current Problem (lines 480-495):

// VULNERABLE: String comparison leaks timing information

return hash === signature;

### Fix:

import crypto from 'crypto';

export function verifyWebhookSignature(

payload: string | Buffer,

signature: string

): boolean {

const hash = crypto

.createHmac('sha512', PAYSTACK_WEBHOOK_SECRET)

.update(typeof payload === 'string' ? payload : payload.toString())

.digest('hex');

// SECURE: Constant-time comparison prevents timing attacks

try {

return crypto.timingSafeEqual(

Buffer.from(hash, 'hex'),

Buffer.from(signature, 'hex')

);

} catch {

return false; // Different lengths

}

}

## Task 2.3: Fix Xendit Webhook Verification

| Priority | HIGH |
| --- | --- |
| Estimated Time | 2-3 hours |
| File | lib/xendit/xenditService.ts |

### Current Problem (lines 336-343):

// WEAK: Simple token comparison, no HMAC

return token === XENDIT_WEBHOOK_TOKEN;

### Fix - Implement HMAC Verification:

export function verifyWebhookSignature(

payload: string,

signature: string

): boolean {

const computedSignature = crypto

.createHmac('sha256', XENDIT_WEBHOOK_SECRET)

.update(payload)

.digest('hex');

try {

return crypto.timingSafeEqual(

Buffer.from(computedSignature, 'hex'),

Buffer.from(signature, 'hex')

);

} catch {

return false;

}

}

Note: Check Xendit documentation for their exact signature format. They may use x-callback-token header.

## Task 2.4: Add Webhook Replay Protection

| Priority | HIGH |
| --- | --- |
| Estimated Time | 2-4 hours |
| Files | All webhook handlers |

### Implementation:

- Extract timestamp from webhook signature

- Validate timestamp is within acceptable window (e.g., 5 minutes)

- Store processed event IDs in Firestore with TTL

- Reject duplicate events

const WEBHOOK_TOLERANCE_SECONDS = 300; // 5 minutes

function validateTimestamp(timestamp: number): boolean {

const now = Math.floor(Date.now() / 1000);

return Math.abs(now - timestamp) <= WEBHOOK_TOLERANCE_SECONDS;

}

async function isDuplicateEvent(eventId: string): Promise<boolean> {

const db = getDb();

const eventRef = doc(db, 'processed_webhooks', eventId);

const eventDoc = await getDoc(eventRef);

if (eventDoc.exists()) {

return true; // Already processed

}

// Mark as processed with 24hr TTL

await setDoc(eventRef, {

processedAt: serverTimestamp(),

expiresAt: new Date(Date.now() + 24 * 60 * 60 * 1000)

});

return false;

}

## Task 2.5: Protect Payment Endpoints

| Priority | CRITICAL |
| --- | --- |
| Estimated Time | 4-8 hours |

### Endpoints Requiring Protection:

| Endpoint | Auth | Rate Limit |
| --- | --- | --- |
| /api/stripe/payment-intent | Add | 10/min/user |
| /api/create-payment-intent | REMOVE | N/A |
| /api/v1/stripe/payment-intent | REMOVE | N/A |
| /api/v1/stripe/customer | REMOVE | N/A |
| /api/stripe/customer | Verify | 10/min/user |
| /api/stripe/payment-methods | Verify | 30/min/user |
| /api/stripe/connect/payout | Verify | 5/min/user |
| /api/vision/analyze | Add | 5/day/user |

### Auth Middleware Pattern:

import { verifyAuth } from '@/lib/apiAuth';

export default async function handler(req, res) {

const auth = await verifyAuth(req);

if (!auth.uid) {

return res.status(401).json({ error: 'Unauthorized' });

}

// Verify userId in request matches authenticated user

if (req.body.userId && req.body.userId !== auth.uid) {

return res.status(403).json({ error: 'Forbidden' });

}

// ... rest of handler

}

## Task 2.6: Add Missing Firestore Indexes

| Priority | HIGH |
| --- | --- |
| Estimated Time | 1-2 hours |
| File | firestore.indexes.json |

### Required Indexes:

{

"indexes": [

{

"collectionGroup": "transactions",

"queryScope": "COLLECTION",

"fields": [

{ "fieldPath": "userId", "order": "ASCENDING" },

{ "fieldPath": "createdAt", "order": "DESCENDING" }

]

},

{

"collectionGroup": "teams",

"queryScope": "COLLECTION",

"fields": [

{ "fieldPath": "userId", "order": "ASCENDING" },

{ "fieldPath": "createdAt", "order": "DESCENDING" }

]

}

]

}

### Deploy:

firebase deploy --only firestore:indexes

# Phase 3: Draft Room & Real-Time (Days 8-14)

These issues affect the core draft experience. Critical for user experience but not immediate security risks.

## Task 3.1: Implement Firebase Draft Adapter

| Priority | HIGH - Core Feature |
| --- | --- |
| Estimated Time | 16-24 hours |
| Files | components/vx2/draft-logic/adapters/firebaseAdapter.ts (NEW) |

### Implementation Steps:

- Create firebaseAdapter.ts implementing DraftAdapter interface

- Implement subscribeToRoom() using Firestore onSnapshot

- Implement subscribeToPicks() using Firestore onSnapshot

- Implement addPick() with server-side validation

- Add optimistic updates with rollback on failure

- Add connection state tracking

- Update adapters/index.ts to use Firebase adapter

### Key Methods to Implement:

export class FirebaseAdapter implements DraftAdapter {

subscribeToRoom(roomId: string, callback: (room: DraftRoom) => void) {

const roomRef = doc(db, 'draftRooms', roomId);

return onSnapshot(roomRef, (snapshot) => {

callback(snapshot.data() as DraftRoom);

});

}

async addPick(roomId: string, pick: DraftPick): Promise<DraftPick> {

// Use transaction for atomic pick + validation

return runTransaction(db, async (transaction) => {

const roomRef = doc(db, 'draftRooms', roomId);

const room = await transaction.get(roomRef);

// Validate it's this user's turn

// Validate player not already picked

// Validate pick number matches expected

const pickRef = doc(collection(db, 'draftRooms', roomId, 'picks'));

transaction.set(pickRef, pick);

transaction.update(roomRef, { currentPick: room.data().currentPick + 1 });

return { ...pick, id: pickRef.id };

});

}

}

## Task 3.2: Add Server-Side Pick Validation

| Priority | HIGH |
| --- | --- |
| Estimated Time | 8-12 hours |

### Validation Rules (implement in Firestore transaction):

- Verify it's the submitting user's turn

- Verify player hasn't been picked already

- Verify pick number matches expected sequence

- Verify draft hasn't ended

- Verify timer hasn't expired (with server timestamp)

### Cloud Function Option:

// functions/src/validatePick.ts

export const validatePick = functions.firestore

.document('draftRooms/{roomId}/picks/{pickId}')

.onCreate(async (snap, context) => {

const pick = snap.data();

const roomRef = admin.firestore().doc(`draftRooms/${context.params.roomId}`);

const room = await roomRef.get();

// Validate turn order, player availability, etc.

if (!isValidPick(pick, room.data())) {

await snap.ref.delete(); // Reject invalid pick

throw new functions.https.HttpsError('invalid-argument', 'Invalid pick');

}

});

## Task 3.3: Implement Timer Synchronization

| Priority | MEDIUM |
| --- | --- |
| Estimated Time | 4-6 hours |

### Implementation:

- Store pick deadline as server timestamp in Firestore

- Calculate remaining time from server timestamp, not local clock

- Add periodic sync to correct client clock drift

- Use Firestore serverTimestamp() for all time comparisons

// In draft room document

interface DraftRoom {

currentPickDeadline: Timestamp; // Server time when pick expires

pickDurationMs: number;         // How long each pick gets

}

// Client timer calculation

const remainingMs = pickDeadline.toMillis() - Date.now();

## Task 3.4: Add Reconnection Handling

| Priority | MEDIUM |
| --- | --- |
| Estimated Time | 4-6 hours |

### Implementation:

- Track connection state using Firestore .info/connected

- Show offline indicator when disconnected

- On reconnect, fetch full room state and reconcile

- Queue local actions while offline, replay on reconnect

// Connection state tracking

const connectedRef = ref(getDatabase(), '.info/connected');

onValue(connectedRef, (snapshot) => {

setIsOnline(snapshot.val() === true);

});

# Phase 4: Performance & Polish (Days 15-21)

These issues improve user experience and code quality. Can be addressed after soft launch.

## Task 4.1: Remove Console.log Statements

| Priority | MEDIUM |
| --- | --- |
| Estimated Time | 2-3 hours |

### Files to Update:

- pages/exposure.js - Remove CSV logging

- pages/rankings.js - Replace emoji console logs with logger

- pages/_app.js - Use structured logger for Firebase init

- pages/deposit.js - Gate dev-mode logs properly

- pages/index.js - Remove DEBUG logs

- pages/profile.js - Use structured logger

- pages/statistics.js - Use structured logger

### Search Pattern:

grep -r 'console.log\|console.error\|console.warn' pages/ --include='*.js' --include='*.tsx'

### Replace With:

import { logger } from '@/lib/structuredLogger';

logger.info('Message', { context });

logger.error('Error', error, { context });

## Task 4.2: Fix Memory Leak Risks

| Priority | MEDIUM |
| --- | --- |
| Estimated Time | 2-4 hours |

### Components to Fix:

- SessionManager - Add cleanup for this.checkInterval

- DynamicIslandSandbox - Verify setInterval cleanup

- MyTeamsTabVX2 - Add removeEventListener for mousedown

- PendingPayments - Add cleanup guard for 60-second interval

- ConnectOnboardingModalVX2 - Verify pollIntervalRef cleanup

### Pattern:

useEffect(() => {

const interval = setInterval(() => { ... }, 1000);

return () => {

clearInterval(interval); // Always cleanup

};

}, []);

## Task 4.3: Strengthen CSP

| Priority | MEDIUM |
| --- | --- |
| Estimated Time | 4-8 hours |
| File | next.config.js |

### Current Problem:

script-src 'self' 'unsafe-eval' 'unsafe-inline' ...

### Goal:

- Remove 'unsafe-eval' (blocks eval())

- Remove 'unsafe-inline' (blocks inline scripts)

- Use nonces or hashes for required inline scripts

### Steps:

- Identify all inline scripts in the application

- Move inline scripts to external files where possible

- For necessary inline scripts, generate nonces per request

- Test thoroughly - some libraries may require unsafe-eval

## Task 4.4: Add Dynamic Imports for Modals

| Priority | LOW |
| --- | --- |
| Estimated Time | 2-3 hours |

### Components to Lazy Load:

- DraftTutorialModal

- LeaveConfirmModal

- DraftInfoModal

- ShareOptionsModal

import dynamic from 'next/dynamic';

const DraftTutorialModal = dynamic(

() => import('./DraftTutorialModal'),

{ ssr: false, loading: () => <ModalSkeleton /> }

);

## Task 4.5: Implement API Key Rotation Policy

| Priority | LOW |
| --- | --- |
| Estimated Time | 2-4 hours |

### Create SECRETS_ROTATION.md:

- Document all secrets and their locations

- Define rotation schedule (90 days for critical keys)

- Create rotation runbook for each service

- Set up calendar reminders for rotations

### Rotation Schedule:

| Secret | Frequency | Owner |
| --- | --- | --- |
| Stripe API Keys | 90 days | DevOps |
| Stripe Webhook Secret | 90 days | DevOps |
| Firebase Service Account | 180 days | DevOps |
| Azure Vision Key | 90 days | DevOps |
| SportsDataIO Key | 90 days | DevOps |

# Implementation Summary

## Phase 1 Checklist (Days 1-3)

| ☐ | Task | Hours | Owner |
| --- | --- | --- | --- |
| ☐ | 1.1 Rotate all exposed secrets | 2-4 |  |
| ☐ | 1.2 Remove debug telemetry | 1 |  |
| ☐ | 1.3 Fix Firestore security rules | 2-4 |  |
| ☐ | 1.4 Fix dev token bypass | 1-2 |  |
| ☐ | 1.5 Fix CORS wildcard fallback | 1 |  |

Phase 1 Total: 7-12 hours

## Phase 2 Checklist (Days 4-7)

| ☐ | Task | Hours | Owner |
| --- | --- | --- | --- |
| ☐ | 2.1 Implement atomic balance updates | 4-8 |  |
| ☐ | 2.2 Fix Paystack timing attack | 1-2 |  |
| ☐ | 2.3 Fix Xendit webhook verification | 2-3 |  |
| ☐ | 2.4 Add webhook replay protection | 2-4 |  |
| ☐ | 2.5 Protect payment endpoints | 4-8 |  |
| ☐ | 2.6 Add missing Firestore indexes | 1-2 |  |

Phase 2 Total: 14-27 hours

## Phase 3 Checklist (Days 8-14)

| ☐ | Task | Hours | Owner |
| --- | --- | --- | --- |
| ☐ | 3.1 Implement Firebase draft adapter | 16-24 |  |
| ☐ | 3.2 Add server-side pick validation | 8-12 |  |
| ☐ | 3.3 Implement timer synchronization | 4-6 |  |
| ☐ | 3.4 Add reconnection handling | 4-6 |  |

Phase 3 Total: 32-48 hours

## Phase 4 Checklist (Days 15-21)

| ☐ | Task | Hours | Owner |
| --- | --- | --- | --- |
| ☐ | 4.1 Remove console.log statements | 2-3 |  |
| ☐ | 4.2 Fix memory leak risks | 2-4 |  |
| ☐ | 4.3 Strengthen CSP | 4-8 |  |
| ☐ | 4.4 Add dynamic imports | 2-3 |  |
| ☐ | 4.5 Implement key rotation policy | 2-4 |  |

Phase 4 Total: 12-22 hours

## Grand Total

| Phase | Hours (Est.) | Days |
| --- | --- | --- |
| Phase 1: Critical Security | 7-12 | 1-2 |
| Phase 2: Payment Integrity | 14-27 | 2-4 |
| Phase 3: Draft Room | 32-48 | 4-7 |
| Phase 4: Polish | 12-22 | 2-3 |
| TOTAL | 65-109 | 9-16 |

Minimum for Soft Launch (Phase 1 + 2): 21-39 hours (3-5 days)

Full Remediation (All Phases): 65-109 hours (2-3 weeks)